## Slide 1: Hobby Web App Vehicle Registration
Simon Forster

## Slide 2: Project Setup
Planning processes used:
  Jira board
  Entity Relationship Diagram
  MoSCoW table
  Risk assessment table

## Slide 3: MoSCoW Table
Must have | Should have | Could have | Would like to have
DB of people | Log in system | Name search function | Audit log (dependency on user login system)
DB of vehicles | Good UI flow for the web interface | Vehicle sarch by registration or make/model | Backup database
API to access the data |  |  | 
Web interface to let users manipulate the data |  |  | 

## Slide 4: Risk Assessment Table
Ref | Risk Description | Cause | Risk Event | Action | Likelihood | Impact
1 | Lack of understanding of the technologies. | Not having studied the spec and technologies in detail. | Making mistakes in the assignment. | Make sure to spend time reading and understanding the spec & technologies. | Medium | High
2 | Lack of time. | Misusing my time. | Not being able to hand in a complete assignment. | Split up the entirety of the project into major goals, and those into smaller tasks. | Low | High
3 | Worldwide disruptions. | COVID-19 outbreak development. | Regulations changes that disrupt services, work and health. | Adhere to hygiene and social distancing standards. Work remotely. | High | Low
4 | Unauthorised user access. | An unauthorised person makes use of the system. | An unauthorised person has access to the details of people in the database. | Add a login system so only authorised people can use the system. | High | High
5 | Lose database data. | Many possible sources such as hardware failure or human error. | Lose some or all data related to the service. | Create a backup database that creates rollbacks in case of emergency. | Low | High
6 | Lose local project. | Misuse Github during development and do not create frequent copies of my work during development. | Lose some progress from my work. | Ensure I use and push to Github frequently. | Low | Medium

## Slide 5: Entity Relationship Diagram
Planning ERD
Current ERD

## Slide 6: Jira Planning

## Slide 7: Consultant Journey
Agile – SCRUM
Source Control – Git, GitHub
Database – MySQL
Programming Language – Java, HTML, JS
Framework – Spring Boot, Bootstrap
Build Tool – Maven
Testing – JUnit, Selenium
Diagram Usage – ERD, UML

## Slide 8: Continuous Integration
Used Git & GitHub
Linked GitHub and Jira together, mentioned tickets in commits as often as possible.
Worked using a feature branch model.
What could have been done better:
Better use of the feature branches

## Slide 9: Testing
>90% coverage on the service and controller methods
Front end testing report
  Could have made better failure tests
  Could have added more details

## Slide 10: Demo

## Slide 11: Sprint Review
What was completed:
Each entity and their respective requirements
Ended with a functioning viable product
What got left behind:
Features from the lower priority columns in the MoSCoW table
Potential risk handling failures
Product/Test | Person | Vehicle
Backend | Sprint 1 | Sprint 2
Frontend | Sprint 3 | Sprint 4

## Slide 12: Sprint Retrospective
What went well:
Sprints were very defined, usually last half a day each
Improved user stories since last project
Managed the documentation sprint a lot faster
Given timeline felt shorter, had to compromise on quality
What could be improved:
Planned the tasks for documentation earlier
Better difficulty estimates for testing development

## Slide 13: Conclusion
More organised than the first project
Could have done better front end testing
Obtained a working viable product
Documentation felt a bit rushed, but also faster due to experience